PARTICIP-NATION WEB APP

PRODUCT
&
SPRINT BACKLOGS

This is the Particip-nation web app project product & sprint backlogs, here you can find the conception process of the entire site.

PRODUCT BACKLOG

ID	As a…:	I’d like to...	So that...	Priority	Sprint	Status
1	Visitor	See what the site look like	I’d learn about its goals and design	M	1	DONE
2	Visitor	Navigate throught site public access	I’d be seduced to subscribe	C	1	DONE
3	Member	Register	I’d get my personal account	M	1	DONE
4	Member	Login	I’d have access to my infos and can navigate throught the entire site	M	1	DONE
5	Member	Update my account	I can change my infos if needed	C	1	DONE
6	Member	Delete my account	I can stop with this	M	1	DONE
7	Member	See posted events (first made in non-dynamic way)	I’d see what is done at the moment, and participate if i want to	M	1	DONE
8	Member	Post my events	I’d be a contributor and express my ideas	M	1	DONE
9	Member	Edit my events	I’d be a contributor and express my ideas	C	1	IN PROGRESS
10	Member	Delete my events	I’d be a contributor and express my ideas	C	1	DONE
11	Member	Sort events	I’d see what i wanna see first	S	1	IN PROGRESS
12	Visitor &/or Member	Live a good UI & UX experience	Stay & like the web app & bookmark it	C	1	IN PROGRESS
13	Instructor	Download & install the app properly	Use it on other computers	C	1	IN PROGRESS

As a…:	Priorities:	Status:
→ Administrator / → Member / → Visitor	→ M = Must / → C = Could / → S = Should	→ To be started / → In progress / → Done

SPRINT BACKLOG

				New estimate at end of day
Backlog itemID	Backlog Item / Story	Task	Task / owner	Initial / estimate
1	See what the site look like	Preparing development environment	Lionel	3	3	3	3	1	0
		Creating & checking mockups		2	1	0
		Code the static front-end		1	0
2	Navigate throught site public access	Code front-end basic design	Lionel	3	2	2	0
		Creating & separating routes		2	0
		Find & insert nice images		1	1	1	1	1	0
3	Register	Create back-end route, user model & test them	Lionel	3	3	1	0
		Creating & connecting ‘em with angular services		2	2	0
		Creating & testing front-end routes, components & functions		3	1	0
4	Login	Create back-end route & test it	Lionel	2	2	0
		Creating & connecting ‘em with angular services		2	1	0
		Creating & testing front-end routes, components & functions		2	2	1	0
5 / & / 6	Update &	Create back-end routes & test ‘em	Lionel	4	4	2	1	0
	Delete my account	Creating & connecting ‘em with angular services		3	2	1	0
		Creating & testing front-end routes, components & functions		3	3	1	0
7	See posted events (first made in non-dynamic way)	Creating some dummy event to be displayed	Lionel	2	0
		Creating corresponding component		2	2	1
		Styling it up		3	2	1	0
8	Post my events	Create back-end routes & test ‘em	Lionel	3	3	1	0
		Creating & connecting ‘em with angular services		3	2	1	0
		Creating & testing front-end routes, components & functions		4
9 / & 10	Edit my events &	Create back-end routes & test ‘em	Lionel
	Delete my events	Creating & connecting ‘em with angular services
		Creating & managing Dashboard’s Event-center « triangularization » of components and make ‘em communicate between ‘emselves*
		Creating & testing front-end routes, components & functions
11	Sort events	Create back-end routes & test ‘em	Lionel
		Creating & connecting ‘em with angular services
		Creating & testing front-end routes, components & functions
12	Live a good UI & UX experience	Styling whole web app	Lionel
		Optimize typography
		Write & put quality content & images
13	Download & install the app properly	List all dependencies	Lionel
		Make a documentation file in markdown language
		Test it

*In Angular front-end, the Dashboard component will contain Event-center component, which contains himself Event-list component and Event-details component, they all communicate between themselves.

GANT DIAGRAM AVIALABLE HERE : https://app.teamweek.com/#pg/r2Z6ckAtstkuG0rGdTY-l9CdkHDO4keU